**Grandchart: First Phase Feature Completion Report**

# 1. Feature Completion Overview

|  |  |  |
| --- | --- | --- |
| Panel | Feature | Status |
| Public Panel | User chatting | Done |
| User login | Done |
| User registration | Done |
| Student Panel | Student chatting | Done |
| Student profile update | Partial |
| Chat history manage | Done |
| Chat session creation | Done |
| Chat session deletion | Pending |
| Organization Panel | Dashboard | Done |
| Analytics | Partial |
| User setting | Partial |
| Profile update | Partial |
| Chatbot Panel | Dashboard | Partial |
| Analytics | Pending |
| All chat list | Done |
| Chat details view | Done |
| Training (file, write) | Done |
| Bot user management | Pending |
| Bot permission manage user wise specific | Pending |
| Chatbot edit | Done |

# 2. Panel-wise Completion Summary

|  |
| --- |
|  |

**Existing works Time Line**

**Feature completion** – by 14th August

**Server deployment and Testing** – by 20th August